Commercial Proposal

East Africa Cup Tournament Website

| Prepared For: | East Africa Cup Organizing Committee |
| --- | --- |
| Prepared By: | Austin Kuka (Tekbots Solutions) |
| Date: | June 30, 2026 |
| Valid Until: | July 30, 2026 |

TEKBOTS SOLUTIONS

ANALYZE | DESIGN | BUILD

# 1. Executive Summary

Tekbots Solutions is pleased to present this proposal for the design and development of the East Africa Cup Tournament Website. The solution will give the tournament a professional digital home while providing the organizing team with practical tools for team registration, applicant intake, sponsor visibility, fixtures, results, tables, match details, and award records.

The recommended first build is a production-ready MVP that supports the 1st Edition of East Africa Cup and creates a reusable foundation for future editions, additional disciplines, new sponsor packages, and expanded match-day operations.

# 2. Project Timeline

We estimate a total delivery time of 8-10 weeks from the date of contract signing, content readiness, and initial payment.

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Discovery, sitemap, data model, content checklist, and tournament workflow confirmation. | Week 1 |
| Phase 2 | UI/UX design system, homepage concept, public page layouts, and responsive component library. | Week 2-3 |
| Phase 3 | Team registration, guidelines, registered teams, work/vendor/branding applications, and poster gallery. | Week 4-5 |
| Phase 4 | Fixtures, results, tables, match detail pages, player of the tournament records, and admin controls. | Week 6-7 |
| Phase 5 | Admin CMS setup, content loading, QA, performance pass, security review, and UAT fixes. | Week 8-9 |
| Phase 6 | Training, deployment, handover, launch support, and go-live. | Week 10 |

# 3. Financial Investment

## A. Development Costs (One-Off)

| Item | Description | Amount (KES) |
| --- | --- | --- |
| Product Discovery & Architecture | Sitemap, feature specification, data model, user roles, and implementation plan. | 18,000 |
| UI/UX Design System | Modern tournament identity, responsive layouts, component styling, and visual polish. | 32,000 |
| Public Website Build | Home, About Us, Partners, Contacts, Sponsors, and East Africa Cup 1st Edition landing experience. | 35,000 |
| Registration & Application Workflows | Team registration, guidelines, registered teams, work applications, vendor applications, branding inquiries, and poster gallery. | 45,000 |
| Tournament Management Suite | Fixtures, results, tables, match details, and player of the tournament records across Under 7, 9, 11, 13, 15, and 17 disciplines. | 58,000 |
| Admin Portal & CMS | Secure admin dashboard for content, forms, approvals, tournament data, sponsor/partner records, and exports. | 32,000 |
| Quality Assurance, Deployment & Training | Testing, launch configuration, performance checks, admin training, and handover notes. | 20,000 |
| Domain Setup | Domain registration/setup support for the first year where required. | 3,500 |
| TOTAL DEVELOPMENT COST | Recommended MVP build. | 243,500 |

## B. Annual Recurring Costs

| Service | Description | Amount (KES) |
| --- | --- | --- |
| Annual Maintenance Contract (AMC) | Support, minor system changes, upgrades, bug fixes, monitoring, and post-launch advisory. Can be paid monthly at 5,000. | 60,000 |
| Domain Renewal | Yearly renewal fee. Exact amount depends on selected domain extension. | 3,500 |
| SMS Sender ID (Optional) | Safaricom sender ID. Bundle with Safaricom + Airtel may be available at a higher rate. | 8,700 (14,100) |
| TOTAL ANNUAL | Fixed annual estimate excluding optional bulk campaign costs. | 72,200 (77,600) |

## C. Monthly & Usage Costs

| Service | Est. Cost Basis | Est. Cost |
| --- | --- | --- |
| Cloud Database & Storage | Supabase Pro or equivalent backend hosting and data storage. | ~2,700 KES / Month |
| Frontend Hosting | Vercel/Netlify Pro or equivalent production hosting tier. | ~2,700 KES / Month |
| Custom Email Hosting | Professional domain email for organizer communication. | ~700 KES / Month |
| Media Storage/CDN Buffer | Poster, team logo, sponsor image, and uploaded document storage allowance. | ~1,000 KES / Month |
| SMS Usage | Pay-as-you-go event notifications where enabled. | ~0.8 KES / SMS |
| TOTAL FIXED MONTHLY | Estimated base running cost before SMS usage. | ~7,100 KES + SMS |

## D. Optional Enhancements

| Enhancement | Description | Amount (KES) |
| --- | --- | --- |
| M-Pesa Online Payments | STK Push/paybill confirmation for registration fees or vendor fees. | 25,000 |
| WhatsApp/SMS Automation | Automated registration status, fixture reminders, and result alerts. | 18,000 |
| Live Match Center | Near-real-time public match updates during active fixtures. | 22,000 |
| Player Profiles & Advanced Stats | Player profile pages, goals, cards, appearances, and discipline-level leaderboards. | 30,000 |
| Sponsor Analytics | Sponsor placement reporting, click tracking, and branded campaign dashboards. | 15,000 |

# 4. Terms & Conditions

| Term | Detail |
| --- | --- |
| Payment Schedule | 40% mobilization fee on signing, 30% after beta delivery, 20% after UAT approval, and 10% before go-live. |
| Content Readiness | Client provides logo, brand colors where available, tournament dates, venues, registration rules, sponsor/partner details, posters, and final copy. |
| Technical Prerequisites | Client provides domain preference, hosting billing approval, administrator contacts, email account requirements, and any payment/SMS provider accounts needed. |
| Scope Management | Material changes after approval will be estimated separately before implementation. |
| Confidentiality & Ownership | Upon full payment, East Africa Cup will own the custom website code and tournament data. Tekbots Solutions retains the right to reuse generic libraries, technical patterns, and non-confidential code structures. |